Well and Good Websites: Actions Plan

Non-copy items: structural, page-build, and technical work. Copy edits are tracked separately in Well-and-Good-Websites-Copy-Recommendations-Tracker. Pulled from the live-site passes, 2026-06-29.

## Build / structural

| Action | Where | Why | Priority | Status |
| --- | --- | --- | --- | --- |
| Repeat the primary CTA at each decision point (after the table, testimonial, About, pricing). | Homepage | Long page loses visitors between CTAs. | High | OPEN |
| Add an instant "Book a 15-min call" option (Cal.com) beside the form. | Homepage | High-intent visitors can act now instead of waiting for a reply. | High | OPEN |
| Add a short FAQ section (what you need from me / is a 24-hour site any good / can I cancel / do I own it). | Homepage | Concentrates objection handling right before the CTA. | Med | OPEN |
| Add Frank's testimonial plus a "Built by Matt, here in Welland" proof block. | Niagara + Affordable pages | These SEO pages convert worse than the homepage; they lack any proof. | High | OPEN |
| Move the guarantee line into the hero (not just the bottom CTA). | All sub-pages | Risk reversal belongs above the fold. | Med | OPEN |
| Relabel or move the github.io prototypes ("Concept build" or real subdomains); open live links in a new tab. | Homepage Recent Work | Spec builds read as fake client work and leak visitors off-site. | High | VERIFY |

## Trust signals

| Action | Why | Priority | Status |
| --- | --- | --- | --- |
| Collect 5 to 10 Google reviews and embed the star badge near the hero (ask Frank first). | Competitors lead with 5.0-star ratings; you have none yet. | Med | OPEN |

## Technical

| Action | Why | Priority | Status |
| --- | --- | --- | --- |
| Add descriptive alt text to all images. | Accessibility plus local image SEO (flagged: no_image_alt). | Low | OPEN |
| Verify GA4 and Hotjar fire before running any A/B test. | You cannot measure a test if events do not fire. | High | OPEN |